Contains AI-generated

BoardingEdu

Project Status Checklist — Completed & Remaining Functionality

Status date: 21 October 2026    |    Stack: Next.js 14 + Tailwind v4 (Frontend)  ·  Django 5.2 + DRF + PostgreSQL (Backend)

☑ Done    ◐ Partial / In progress    ☐ Pending / Not started

# 1. Executive Summary

BoardingEdu is a school discovery and admissions platform delivered as two independently deployable halves: a Django REST API and a Next.js 14 App Router frontend. The core product vertical — schools, geography, fees, reviews, admissions and authentication — is implemented end to end, hardened for production and validated by a CI pipeline. The remaining work is concentrated in four areas: search (Meilisearch), background jobs (Celery), authenticated parent dashboards, and content seeding / repository clean-up.

| Backend apps / models | 7 apps · 25 domain models (geography, schools, fees, users, admissions, reviews; search = stub) |
| --- | --- |
| API surface | ~28 router endpoints + JWT auth (obtain / refresh / verify / blacklist) + health probes + OpenAPI docs |
| Frontend route groups | 11 public routes incl. hierarchical […segments] listing + school profile resolver |
| Automated tests | 31 tests — schools 19, reviews 8, admissions 2; geography & fees placeholder only |
| CI / CD | GitHub Actions: backend (checks + tests + schema validate) and frontend (lint + build); Railway + Vercel deploy |
| Overall completion | Core platform ~90% complete; search, background jobs, dashboards, content and clean-up outstanding |

# 2. Backend — Domain & Data Model

## 2.1 Geography & Taxonomy

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | 4-level location hierarchy | Country → State → City → Location |
| ☑ Done | School type taxonomy | Day School, Day Boarding School, Boarding School (canonical) |
| ☑ Done | Boards, Grades and Facilities | Board, Grade, Facility master data |

## 2.2 School Domain

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | Core School model | Slug, logo URL, image URL, featured flag, ratings |
| ☑ Done | School media | SchoolPhoto (with category) and SchoolVideo |
| ☑ Done | School FAQ model | Feeds FAQ rich results |
| ☑ Done | School link tables | SchoolFacility and SchoolGrade |

## 2.3 Fees Domain

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | Academic year / terms / structures | AcademicYear, FeeTerm, FeeStructure |
| ☑ Done | Fee items | FeeItem with payment frequency and amount validation |

## 2.4 Users & Admissions

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | Custom user model + profiles | AUTH_USER_MODEL=users.User; Parent / SchoolAdmin / StaffAdmin profiles |
| ☑ Done | Admissions records | Child, AdmissionEnquiry (incl. guest fields), CounsellingRequest |
| ☑ Done | Reviews | Review model with multi-category ratings |

## 2.5 Remaining

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☐ Pending | Dedicated search index model | apps/search is still an empty stub — no models or index metadata |

# 3. Backend — API & Authentication

## 3.1 Endpoints & Auth

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | DRF routers for all domain apps | countries, states, cities, locations, boards, school-types, grades, facilities, schools, faqs, fees, users, children, enquiries, reviews |
| ☑ Done | JWT authentication | Email-or-username login, refresh rotation, verify, blacklist (SimpleJWT) |
| ☑ Done | Aggregated API root | Self-describing index of every mounted endpoint group |
| ☑ Done | OpenAPI schema + docs | drf-spectacular schema, Swagger UI and ReDoc |

## 3.2 Query & Performance

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | Split serializers | List vs Detail to avoid N+1 and keep payloads lean |
| ☑ Done | Rich school filtering | Country / State / City / Location, grades, fee range, facilities, home category |
| ☑ Done | Slug lookup action | schools/by_slug/ with prefetch_related |
| ☑ Done | Cursor pagination | BoardingEduCursorPagination, page size 20 |
| ☑ Done | Throttling | Scoped rate limits configured |

## 3.3 Security & Permissions

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | Row-level RBAC scoping | Enforced in get_queryset for Child and AdmissionEnquiry |
| ☑ Done | Review moderation + permissions | Object-level owner check; pending-moderation workflow |
| ☑ Done | Aggregate rating endpoint | reviews summary action |
| ☑ Done | Password hashing on registration | User.objects.create_user; no anonymous user-directory listing |

# 4. Backend — Platform, Observability & Testing

## 4.1 Platform & Observability

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | Health probes | /healthz (liveness) and /readyz (readiness) |
| ☑ Done | Redis cache | Redis-backed with in-memory fallback when unavailable |
| ☑ Done | Structured JSON logging | Request/response and error logging |
| ☑ Done | Security headers & CORS | HSTS plus configurable CORS allow-lists |
| ☑ Done | Error tracking | Sentry, opt-in via SENTRY_DSN |
| ◐ Partial | Celery configured | Broker, autodiscovery and eager fallback wired — but no task modules exist yet |
| ☐ Pending | Email / notification layer | No enquiry acknowledgement or moderation alert e-mails |
| ☐ Pending | Payments / fee collection | Fees are informational display only |

## 4.2 Automated Tests

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | Schools test suite | 19 tests |
| ☑ Done | Reviews test suite | 8 tests |
| ◐ Partial | Admissions test suite | 2 tests only |
| ☐ Pending | Geography test suite | Placeholder only |
| ☐ Pending | Fees test suite | Placeholder only |

# 5. Frontend — Public Routes & Pages

## 5.1 Routes

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | Home ( / ) | Landing with discovery, trust strip and reviews |
| ☑ Done | Hierarchical listing + profile ( /[…segments] ) | Resolves /country/state/city/category and school profiles |
| ☑ Done | Compare ( /compare ) | Side-by-side comparison page |
| ☑ Done | Guides hub ( /guides and /guides/[slug] ) | Editorial guide articles |
| ☑ Done | Auth pages ( /login , /signup ) | Working forms wired to JWT API |
| ☑ Done | Legal pages | /privacy, /terms, /cookies, /grievance |
| ☑ Done | Route handler ( /api/location-preferences ) | Validates and stores saved location preferences |
| ☑ Done | Error / loading / not-found boundaries | Global App Router boundaries |
| ☐ Pending | Parent dashboard / account area | No /dashboard route; AccountComingSoon is unused dead code |

# 6. Frontend — Discovery & Listing

## 6.1 Home & Listing

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | Hero finder | Location + grade search entry point |
| ☑ Done | Live taxonomy browse | School-type browser driven by real taxonomy data |
| ☑ Done | Featured school cards | Live featured data with CTA fallbacks |
| ☑ Done | Trust strip | Directory statistics |
| ☑ Done | Filter panel | Geo, board, school type, grades, fee range, facilities |
| ☑ Done | Toolbar | Result count and 9-option sort menu |
| ☑ Done | Active filter chips | Chip row with Clear-all; labels share one source of truth |
| ☑ Done | Numbered pagination | Page navigation on listing |
| ☑ Done | Breadcrumbs | Synchronised with JSON-LD BreadcrumbList |
| ☑ Done | School card | Horizontal grid card: rating badge, grade range, in-flow logo, image fallback chain |

# 7. Frontend — School Profile

## 7.1 Profile Features

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | Quick-stats row | Established, Classes, Board and related facts |
| ☑ Done | Sticky mobile CTA bar | Persistent contact action on mobile |
| ☑ Done | Nearby Schools | Tiered fallback: City → State → Board |
| ☑ Done | Photo & video galleries | SchoolPhotoGallery and SchoolVideoGallery |
| ☑ Done | Fee summary | Fee structure display |
| ☑ Done | Reviews | Listing plus submission form with moderation messaging |
| ☑ Done | School FAQ | Rendered FAQ content |
| ☑ Done | Enquiry & callback | Enquiry form and enlarged Request-a-Callback section |
| ☑ Done | In-page navigation | Profile navigation + profile action bar |

# 8. Frontend — Engagement & Personalisation

## 8.1 Features

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | School comparison | Compare up to 4 schools, persisted client-side |
| ☑ Done | Search command palette | Keyboard-driven quick search |
| ☑ Done | Voice search button | Speech input entry point |
| ☑ Done | Fee range slider | Interactive fee filtering control |
| ☑ Done | Location preferences | Client store + server route handler |
| ☑ Done | Search analytics consent | Consent-gated local event tracking |
| ☑ Done | Counselling flow | Banner, section and modal |
| ☐ Pending | Server-side shortlist / favourites | Currently client-side only — not tied to an account |
| ☐ Pending | Real analytics provider | No GA4 / GTM wiring — only local consent-based events |
| ☐ Pending | Authenticated parent features | Shortlist, saved searches and enquiry history in an account area |

# 9. Frontend — SEO & Content

## 9.1 SEO

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | Dynamic sitemap | sitemap.ts generated from the API |
| ☑ Done | robots.txt | robots.ts allowing AI crawlers |
| ☑ Done | Web manifest | manifest.ts |
| ☑ Done | JSON-LD structured data | Organization, School, FAQ, Breadcrumbs |
| ☑ Done | Hierarchical URLs | /country/state/city/category (not flat keyword slugs) |
| ☑ Done | llms.txt | AI-crawler guidance file |
| ☑ Done | Per-route metadata | Titles and descriptions per page |
| ☑ Done | Unified typography system | Design tokens in globals.css (Inter-based scale) |

## 9.2 Content

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ◐ Partial | Guides / content hub | A small set of articles exists; expansion still required |
| ☐ Pending | Real seed dataset | Production-grade school and geography content not yet loaded |
| ☐ Pending | Blog / news expansion | No ongoing content stream for sustained ranking |

# 10. DevOps, CI & Deployment

## 10.1 Delivery

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☑ Done | GitHub Actions CI | Backend: check + tests + OpenAPI validate; Frontend: lint + build |
| ☑ Done | Railway backend config | build.sh, release.sh, Procfile, runtime.txt |
| ☑ Done | Vercel frontend config | vercel.json with same-origin /backend-api proxy |
| ☑ Done | Local dev infrastructure | compose.yaml |
| ☑ Done | Deployment runbook | DEPLOY.md with environment variable tables |
| ☑ Done | Env templates | .env.example documenting required variables |
| ◐ Partial | Live environment | API reachable at the Railway production host; frontend deploy verified per prior sessions |
| ☐ Pending | Monitoring & alerting policy | No documented dashboards or alert thresholds |
| ☐ Pending | Backup / restore runbook | Database backup schedule and recovery steps not documented |

# 11. Repository Hygiene

## 11.1 Clean-up Backlog

| Status | Feature / Item | Notes |
| --- | --- | --- |
| ☐ Pending | Remove stray root app/ | Duplicate Django-style app sitting outside backend/ |
| ☐ Pending | Remove frontend_old/ | Superseded code kept in the working tree |
| ☐ Pending | Remove stray artifacts | Untracked $ and Pro paths, leftover Microsoft/ tree |
| ☐ Pending | Remove debug logs | __dj_boot_log.txt, __fix_fees_log.txt, __dj_boot_diag.py |
| ☐ Pending | Replace frontend README | Still the default create-next-app boilerplate |

# 12. Prioritised Next Steps

1. Implement Meilisearch  —  Index school documents and expose a search endpoint — the client dependency is already installed but unused.

2. Add Celery background tasks  —  Review moderation notifications, search re-indexing and sitemap warm-up.

3. Build the parent account area  —  Dashboard for shortlists, saved searches and enquiry history; wire the existing JWT auth to real authenticated features.

4. Deepen test coverage  —  Add suites for geography and fees, and expand admissions beyond two tests.

5. Seed realistic content  —  Load production-grade school and geography data and expand the guides hub for organic ranking.

6. Repository clean-up  —  Remove stray directories, debug logs and boilerplate documentation.

Prepared as a status snapshot of the BoardingEdu codebase on 21 October 2026. Statuses reflect implemented code and configuration present in the repository.